Date	Attendees	What was done	Problems encountered	Decisions made	Next steps
09/02/26	Jonathan, Harrison, Morgan	Initial idea for game set out with the main mechanics and scope. Roles decided and repo, Trello board made	Trying to keep scope small enough to be achievable while including enough content	A bar keep simulator game where players serve drinks by mixing them, trying to make enough money to pay rent/ survive.	Start GDD and user stories.
16/02/26	Jonathan, Harrison	MAP decided and GDD content discussed. Main architecture decided	Knowing each other’s development experience and capabilities.	Low-poly art style with a simple game loop with hub word	Develop the initial game systems – state changes and managers.
23/02/26	Jonathan, Harrison	Discussed next stages of development and finer details of the player interaction.	None.	Player will mainly click to interact with some differences with the shake/stir being different and the garnishes/ice being drag to add.	Add the interaction system for making drinks to get a MVP of the gameplay portion.
02/03/26	Jonathan, Harrison	Testing ideas discussed and initial pitch prep done mainly brainstorming.	None.		Make overall game loop with menu -> hub -> gameplay and repeat with lose conditions.
09/03/26	Jonathan, Harrison	Reflected on pitch feedback to see if any improvements to design needed.	Disagreements on whether to have actual NPC’s walking around or not.	No NPCs until the end only data attached to ticket to determine tips.	Add some basic UI for ticket timer and highlights for selection.
16/03/26	Jonathan, Harrison	Reflected on development so far to see if we were on schedule and if any features needed to be cut if we were too far behind.	None.	Decided we were on schedule but no new features should be added at this stage.	Add NPC data to tickets to determine tip amounts.
23/03/26	Jonathan, Harrison	Found asset pack to be used in the bar scene.	Some we wanted needed to be paid for	Bar / Interior - Functional Low Poly – found on Unity asset store	Start making the environment.
30/03/26	Jonathan, Harrison	Online progress updates.	None.	Progress is good so far. Need to start working on other aspects of the game such as SFX.	Implement upgrades with functional UI
06/04/26	Jonathan, Harrison	Online progress updates. Need to design some way for players to know what each item contains as an ingredient – just bottles now.	None.	Harrison to design way for players to know ingredients while progression and more advanced interaction system implemented.	Advanced interaction for the stir/ shake and garnishes/ ice. Progression system to unlock more recipes every 5 nights.
13/04/26
20/24/26